TOWN of PENETANGUISHENE

TENNIS AND PICKLEBALL COURT ASPHALT TENDER

MCGUIRE PARK

CONTRACT 2018-18 	August 2018

TOWN OF PENETANGUISHENE

TENDER FOR

TENNIS AND PICKLEBALL COURT ASPHALT

MCGUIRE PARK

SUMMER 2018

TENDER 2018-18

SEALED TENDERS will be received at the Town of Penetanguishene Municipal Office located at 10 Robert Street West, Penetanguishene, Ontario L9M 2G2 until 11:00 A.M. local time on Thursday, September 13, 2018. This time and date shall be the Closing Date of Tenders.  Tenders submitted after the Closing Date will not be considered.

The Work to be performed by the successful tenderer will include the asphalting of one tennis court and four pickleball courts in McGuire Park.  The paving will take place after the current asphalted courts are removed and the base is excavated and prepped with 600mm of granular B and 150mm of granular A gravel.

Each Tender must be accompanied by a certified cheque in the amount of Five Thousand Dollars ($5,000.00).

THE LOWEST OR ANY TENDER WILL NOT NECESSARILY BE ACCEPTED.

Sherry Desjardins

Director of Recreation and Community Services

Town of Penetanguishene

TABLE of CONTENTS

TABLE of CONTENTS	Page i

1.0 	DEFINITIONS			Pages 1

2.0	INSTRUCTIONS to BIDDERS	Pages 2 through 9

3.0 	FORM of TENDER	Pages 10 through15

4.0 	FORM of AGREEMENT	Page 17

5.0 	SUPPLEMENTARY GENERAL CONDITIONS	Page 18

APPENDIX A: 	Project Location

1.0 	DEFINITIONS

BIDDER means one who submits a Tender.

BUSINESS DAY means any day from Monday to Friday inclusive, except statutory or civic holidays observed in Penetanguishene, Ontario.

CONTRACT means a written agreement approved and signed by the Town relating to the subject matter of this Tender and includes, among other matters, the Standard Terms and Conditions, all as described herein.

CONTRACTOR means the person or persons, corporation, or partnerships that have been selected to perform and carry out work as outlined within the Tender.

CONTRACT ADMINISTRATOR means the person designated by the Town to be the Town’s representative for the purposes of the Contract.

TOWN, MUNICIPALITY or TOWN OF PENETANGUISHENE means the Corporation of the Town of Penetanguishene.

CLOSING DATE or CLOSING DATE AND TIME means Thursday, September 13, 2018, no later than 11:00:00 A.M. E.S.T., the closing date for submission of Tenders.

DIRECTOR OF RECREATION AND COMMUNITY SERVICES means the Director of Recreation and Community Services of the Corporation of the Town of Penetanguishene or their designate.

MAY used in this document denotes permissive.

TENDER means this document issued by the Corporation of the Town of Penetanguishene.

SHALL, WILL AND MUST used in this document denotes imperative.

SPECIFICATIONS mean the precise description of the physical or functional characteristics of a product, good, or construction item and any other aspects set out in the Contract (including the Tender and any modifications thereto accepted by the County in its sole discretion).

TENDER DEPOSIT means a deposit which guarantees that the Bidder, if awarded the Contract, will accept the Contract as bid.

WORK means the total construction and related services required by the Contract Documents

2.0 	INSTRUCTIONS to BIDDERS

2.1 	DESCRIPTION of WORK

The Work to be performed by the successful tenderer will include the asphalting of one

tennis court and four pickleball courts in McGuire Park.  The paving will take place after

the current asphalted courts are removed and the base is excavated and prepped with

600mm of granular B and 150mm of granular A gravel.

The selected contractor will provide all labour, materials, equipment, and supervision for

the supply and placement of 60mm compacted HL3 fine or HL3A hot mix asphalt.  The

total surface area asphalted will include 109 feet x 120 feet.  The paving equipment will

be equipped with a laser controlled grading system or a sound sensor paver.

Following a minimum 2 week curing period and water testing event, the selected

contractor will rectify any water pooling issues identified on the court surface by the

Town in preparation for painting by an alternate vendor.

NOTE:   Project location is illustrated on the map included in Appendix A.

2.2 	TIME LIMIT for TENDERING

Tenders will be received until 11:00 A.M. local time on Thursday, September 13, 2018 By Mr. Jeff Lees, Chief Administrative Officer at the Town of Penetanguishene Municipal Office located at 10 Robert Street West, P.O. Box 5009, PENETANGUISHENE, and Ontario, L9M 2G2.  This time and date shall be deemed to be the Closing Date of Tenders.  Tenders not submitted before the Closing Date will not be considered.

The lowest or any tender not necessarily accepted.

Tenders will be opened publicly shortly after closing within the Municipal Office Council Chambers.

## 2.3 	PROCUREMENT BY-LAW

Tenders will be requested, received, evaluated, accepted and processed in accordance with the Town’s Procurement By-law (2018-12 as amended). By submitting a Tender, the Bidder agrees to be bound by the terms and conditions of such By-law and any amendments from time to time, as fully as if they were incorporated herein. A hard copy of the procurement by-law is available upon request.

2.4 	ERRORS AND OMISSIONS

It is understood, acknowledged and agreed that while this Tender includes specific requirements and Specifications, and while the Town has used considerable efforts to ensure an accurate representation of information in this Tender, the information is not represented, warranted or guaranteed by the Town to be accurate, nor necessarily comprehensive or exhaustive. Nothing in the Tender is intended to relieve the Bidders from forming their own opinions and conclusions with respect to the matters addressed in the Tender.  There will be no consideration of any claim, after submission of Tenders, that there is a misunderstanding with respect to the conditions imposed by the Tender or the Contract.

## 2.5 	SCHEDULE OF EVENTS

Tender Release 					August 15, 2018

Deadline for Questions				September 6 - 4:00:00 pm

Closing Date 					           September 13, 2018 - 11:00:00 am

Contract Award					TBA

## 2.6 	TOWN INFORMATION

All Town information obtained by the Bidder in connection with this tender is the property of the Town of Penetanguishene and shall be treated as confidential and not used for any other purpose by the Bidder other than for replying to this Tender, and for fulfillment of any subsequent Contract.

## 2.7	IRREVOCABLE

All Tenders will be irrevocable for a period of sixty (60) days from the closing date for Tenders or until a Contract is signed with the Successful Bidder, whichever comes first.

## 2.8	CONFLICT OF INTEREST

The Bidder warrants that, to the best of its knowledge and belief, no actual or potential conflicts of interest exist with respect to the submission of the Tender. Where the Town discovers a Bidder’s failure to disclose all actual or potential conflicts of interest, the Town may, in addition to any other remedies available, disqualify the Bidder.

## 2.9	COSTS INCURRED

The Bidder will assume all costs incurred in providing a tender and for providing any additional information required by the Town of Penetanguishene to facilitate the process, as well as all costs incurred in any subsequent negotiations. The Town of Penetanguishene reserves the right to discontinue the tender process at any time and makes no commitments, implied or otherwise, that this process will result in a business transaction with one or more vendors.

## 2.10 	INQUIRIES, OMISSIONS, DISCREPANCIES AND INTERPRETATIONS

### All Tender inquiries shall be directed by email to Sherry Desjardins, Director of Recreation and Community Services (sdesjardins@penetanguishene.ca).

### Should the Bidder require clarification as to the meaning of any part of the Tender documents or should they have questions, the Bidder should notify the Director of Recreation and Community Services without delay. Questions will be recorded and forwarded to the appropriate parties.  Questions and answers will be shared with all registered Bidders by means of electronic mail in the form of a clarification document, where in the opinion of the Director of Recreation and Community Services, a fair and open process will be achieved by doing so.

### Should a Bidder find omissions or discrepancies in any of the Tender documents that the Town considers a correction, or if any correction or update to the Tender document is made, an addendum will be issued to all Bidders registered for the Tender.

### All clarification documents and addenda shall be communicated to all registered Bidders via electronic mail.

### The Town will respond to all inquiries pertaining to this Tender process. Inquiries will be accepted until 4:00:00 p.m. September 6, 2018, those received after that date and time shall not receive a response. Records will be retained of all inquiries and subsequent communications to Bidders.

### Where extraordinary conditions occur the Tender closing date or time may be extended. Bidders will be notified by emailin this case.

### No verbal explanation or interpretation by Town staff will modify any of the requirements or provisions of the Tender documents.

### IMPORTANT: This Tender may only be amended by addendum. If the Town for any reason determines that it is necessary to provide additional information relating to this Tender, such information will be communicated to all Bidders by one or more addenda. Any and all addenda which may be sent to Bidders before the closing of the Tender shall be considered an integral part of the Tender and must be acknowledged as having been received on the Form of Tender in the space provided. Such addenda may contain important information including significant changes to the Tender. Bidders are responsible for obtaining all addenda issued by the Town.

### If the Bidder discovers any provision in the Specifications or Tender that is contrary to or inconsistent with any laws or regulations, he shall forthwith report it to the Director of Recreation and Community Services in writing, prior to the closing of the Tender.

## 2.11	WITHDRAWAL OR ALTERATION OF TENDERS

### A Bidder who has submitted a Tender may submit a further Tender at any time up to the specified time and date for Tender closing. The last Tender received shall supersede and invalidate all Tenders previously submitted by that Bidder for this Tender.

### A Bidder may withdraw or alter a submitted Tender at any time up to the specified time and date for Tender closing by submitting a letter bearing the Bidder’s signature to the Director of Recreation and Community Services or the authorized representative who will mark thereon the time and date of receipt.  The Bidder’s name and the contract number shall be shown on the envelope containing such letter. Facsimiles (faxes), electronic mail, or telephone calls will not be accepted.

### Alterations to the Tender document may be made prior to the Tender closing date providing they are legible and initialed by the Bidder's signing officer.

## 2.12	UNBALANCED TENDERS AND DISCREPANCIES

### Tenders that contain prices which appear to be unbalanced and likely to adversely affect the interests of the Town may be rejected.

### Wherever the amount tendered for an item does not agree with the extension of the tender quantity and the tendered unit price, the unit price shall govern the amount and the total tender price shall be corrected accordingly.

### Mathematical discrepancies will be corrected by the Town by appropriate means to arrive at the correct total tendered price. Where an error has been made in transferring an amount from one part of the tender to another, the amount shown before transfer shall, subject to any corrections as provided for above, be taken to be correct, and the amount shown after transfer and the total tender price shall be corrected accordingly.

### Bidders who have submitted tenders that have been rejected by the Town will normally be notified within 60 days of the specified time and date for Tender closing.

### Tenders that fail to meet the minimum requirements; are incomplete, conditional, unbalanced, illegible or obscure; contain reservations, erasures, alterations incorrectly submitted, or irregularities of any kind may be rejected.

2.13 	FORM of TENDER

All tenders are to be submitted on the Form of Tender contained within this document.

The Tender submitted by each Bidder will consist of Pages 10 to 15 of this document.

The Tender submitted is to be placed in an opaque sealed envelope with the contract title and identification number clearly marked on the envelope.  In addition to the address stated in Section 2.2 above, the name, address and telephone number of the person/organization submitting the Tender is to be clearly displayed on the outside of the envelope.

Tenders sent by email or facsimile machine will not be considered.

2.14 	MATERIALS

All materials necessary for the proper completion of the work shall be supplied by the Contractor unless specified otherwise within the tender document.

2.15 	CONTRACT DOCUMENTS

Each Bidder must satisfy himself/herself, by his/her own study of the Contract Documents and the work site, by calculation and by estimating the conditions existing or likely to exist in connection with the execution of the Work and the practicality of completing the Work within the Time Period shown by the Bidder in the Form of Tender.  There will be no consideration of any claim after submission of the Tenders that there is or was a misunderstanding with respect to the conditions imposed by this Contract.

2.16 	TENDER DEPOSIT AND PROJECT BONDING REQUIREMENTS

Each Tender shall be accompanied by a Certified Cheque for the sum of Five Thousand Dollars ($5,000.00) drawn upon a Canadian Chartered Bank located in Ontario, made payable to the Town of Penetanguishene, the Owner.  The Certified Cheque shall be enclosed in the same envelope as the Tender, and is defined herein as the Tender Deposit.

The Tender Deposit of the successful Tenderer shall be forfeited by him/her should he fail to execute the Agreement, provide satisfactory bonds and a certified copy of an acceptable Insurance Policy or Certificate of Insurance, all referred to hereafter, within seven (7) days, not including a Sunday or Legal Holiday, after mailing of written notice by the Owner to the Bidder at his/her business address stated in the Tender, of the award of the Contract to him.

The Tender Deposit of the second and third low Bidders shall be retained by the Owner until a Contract has been signed by the successful Bidder.  The Tender Deposits of all other unsuccessful Bidders will be returned within ten (10) days after the Closing Date of Tenders.

An agreement to bond shall be provided by the Bidder with his tender executed under seal from the surety company that it proposes to obtain the Performance and Material Bonds for the project. The successful Bidder shall, at the time of the signing of the Contract, deposit with the Owner Bonds for “Performance” and for “Materials and Labour Payment”, each Bond for 50 % of the Tender sum, with a Guarantee Surety Company authorized by law to carry on business in the Province of Ontario and having an office in Ontario.  The cost of the Bonds shall be borne by the successful Bidder.

Only Tenders from bondable contractors will be considered.

2.17 	INSURANCE and W.S.I.B. CLEARANCE CERTIFICATE

The successful Tenderer shall, at the time of signing the Contract, deposit with the Owner a certified copy of an Insurance Policy, or a certified copy of an Insurance Certificate, covering Public Liability and Property Damage in the amount of $ 5 Million.

The successful Tenderer shall, at the time of signing the Contract, deposit with the Owner a certificate from the Workers’ Safety and Insurance Board indicating that he/she is in good standing with the Board.

2.18	SCHEDULE and COMPLETION of WORK

The Work described in the Tender shall be completed by the Contractor within the Time Frame shown by him/her in the Form of Tender.  The Contractor shall work continuously and shall restore all disturbed areas without delay.

2.19 	PROOF of ABILITY

Bidders are required to disclose their legal status as to whether they are a Federal, Provincial or Foreign Corporation, a Partnership or an Individual and to state the names and addresses of the responsible officers or partners as the case may be.  Bidders must furnish satisfactory evidence that they have the requisite ability and experience in the class of work contemplated and sufficient capital and plant to enable them to complete the work successfully within the time stated in the Contract.

2.20 	CONTRACT

The party to which a Contract is awarded will be required to execute the Form of Agreement contained herein in triplicate and to furnish the above mentioned proof of insurance and the certificate of good standing with the Workers’ Safety and Insurance Board within seven (7) days, not including Sunday or a legal holiday, after mailing of written notice by the Owner to him/her at his business address stated in his Tender, of the award of the Contract to him.  Should the said party fail to execute this Contract within the time stipulated herein, the Tender Deposit shall be forfeited to the Owner.

2.21 	INFORMAL TENDERS

Tenders that are incomplete, conditional, illegible or obscure, or that contain additions not called for, reservations, erasures, alterations or irregularities of any kind may be rejected as informal.

Tenders must be completed in ink and have all blanks filled in.

2.22 	RIGHT to ACCEPT or REJECT

The Owner reserves the right, in its absolute discretion, to reject any or all Tenders, or to award the Contract to other than the Tenderer having submitted the lowest Tender, provided that Council, in its sole and absolute discretion, decides that it is in the best interest of the Corporation of the Town of Penetanguishene to do so.

2.23 	FAIR WAGES

The Bidders’ attention is drawn to the Labour Conditions and Fair Wages provisions 	applicable to this Contract, as outlined in the Supplementary General Conditions.

2.24 	TAXES

The Bidder shall allow in his prices bid for all Harmonized Sales Tax that he/she may 	be required to pay on materials and equipment to be utilized or expended in the 	construction of the Work.

The Owner shall not consider any claim by the Contractor or any Sub-Contractor for 	reimbursement of Harmonized Sales Tax paid.

2.25 	INFORMATION to be PROVIDED in the FORM of TENDER

In the Tables provided for that purpose in the Form of Tender beginning on Page 10, the Tenderer will insert the information requested.

2.26	TENDER QUANTITIES

Tender Quantities are approximate and may be subject to change dependent upon prices submitted.

With respect to the foregoing the owner may restrict or extend the contract as it sees fit.

2.27	MUNICIPAL HEALTH & SAFETY POLICIES

The contractor shall review and be familiar with the Municipality's Health & Safety Polices which forms part of this document.  The contractor shall ensure that all sub-contractors and employees under their control operate in accordance will these policies.  Failure to do so will result in written notification given to the contractor to comply with the Health & Safety within one working day and should the issue remain unresolved the work shall be suspended until such items are resolved to the satisfaction of the contract administrator or designate.  No compensation will be given for any loss of time due to a work stoppage related to a Health & Safety Policy issue.

2.28	PROVISIONAL ITEMS

Where it occurs in this document, the notation “Provisional” shall be understood to mean that the inclusion in the Contract Items so described, will be at the discretion of the Town and no claims for extra payment due to the exclusion of any or all of these items will be accepted by the Town.

2.29	ACCESSIBILITY

The contractor is to provide proof of Customer Service Standards Training certification for all employees that will be involved with the project. If the contractor does not have certification, materials may be obtained from the Town in order to provide the required training prior to the start of work.

3.0 	FORM of TENDER, CONTRACT 2018-18

Mayor and Members of Council

The Corporation of the Town of Penetanguishene

Tendered by:

(Firm Name)

A Corporation, Partnership, Individual Registered as a Business in______________________________

(Circle as Appropriate)

(Address)

(Telephone)						(Fax)

Ladies and Gentlemen,

The undersigned has carefully examined the Instructions to Bidders, the Tender Form including the Schedule of Items and Unit Prices, the General Conditions, the Specifications and the Special Provisions for this Contract.  Further, the undersigned has visited the sites of the Work and studied all conditions thereon which affect the Work, and is fully informed as to the nature of the Work and the conditions related to its performance.

The undersigned hereby proposes to furnish all plant, labour and materials including in every case freight, duty and sales tax in effect except as otherwise specified, and to complete the Work in strict accordance with the requirements of this Contract for the Total Sum, as stated in the Schedule of Items and Unit Prices, as may be adjusted due to authorized additions to or deletions from the quantities in the Schedule of Items and Unit Prices, of: (in writing)

( $ 					)

(From Page 11)

| Paving of McGuire Park Tennis and Pickleball Courts COST SCHEDULE |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ITEM | ITEM DESCRIPTION | UNIT | QUANTITY | UNIT PRICE | TOTAL |
| 1 | Provide all labour, materials, equipment, and supervision for the asphalt paving of new tennis and pickleball courts. | L.S. | 1 | $ | $ |
| TOTAL – Paving of McGuire Park Tennis and Pickleball Courts (Item 1) |  |  |  |  | $ |
| Harmonized Sales Tax (13%) |  |  |  |  | $ |
| GRAND TOTAL |  |  |  |  | $ |

From the date of the written notification from the Owner authorizing the Work to proceed, the Work will be completed in ________ days.

The undersigned agrees to the following.

(1) 	To execute the Agreement in triplicate and to furnish to the Owner a certified copy of the Insurance Policy or Insurance Certificate and a W.S.I.B. Clearance Certificate as required under the Contract within seven (7) days, not including Sunday or a legal holiday, after mailing of written notice by the Owner to the Bidder at his business address stated in the Tender, of the award of the Contract to him or her.

(2)	Should the Tender be accepted by the Owner, the Tender Deposit accompanying this Tender shall be forfeited to the Owner should the Contract not be executed as stated in (1) above.

(3)	This offer is to continue open to acceptance until the Contract is executed by the successful Bidder, or for a period of Sixty (60) calendar days commencing from the date of closing of the Tenders, whichever event first occurs and that the Owner may, at any time within that period accept this Tender whether or not any other Tender has been previously accepted.

(4)	If this Tender is withdrawn by the undersigned before the Contract is executed or before the expiration of Sixty (60) calendar days commencing from the date of closing of the Tenders, whichever event first occurs, the Tender Deposit accompanying this Tender shall be forfeited to the Owner.

(5) 	The lowest Tender will not necessarily be accepted and the Owner may reject any or all Tenders without obligation to offer an explanation.

(6) 	If so requested in writing by the Owner the undersigned will enter into a Contract with the Owner based upon his Tender, but jointly in the names of the Tenderer and the Tenderer’s parent company, if any.  The Tenderer further agrees that any request by the Owner as indicated above is not, and shall not be deemed to be, a counter-offer by the Owner.

(7) 	This Tender is subject to a formal Contract being prepared and executed.

(8)	That the contractor will obtain Substantial Performance of the Work on or before October 31st, 2018.

(9) 	The undersigned declares that no person, firm or corporation other than the Tenderer, his Sub-Contractors and Suppliers has any interest in this Tender or in the proposed Contract for which this Tender is made.

(10) 	The undersigned declares that this Tender is made without any connection, comparison of figures or arrangements with, or knowledge of, any other corporation, firm or person making a Tender for the same Work and is in all respects fair and without collusion or fraud.

(11) 	The undersigned declares that no member of the Municipal Council of the Town of Penetanguishene, and no officer or employee of the Town is, or will become interested directly or indirectly as a contracting party, partner, surety or otherwise in the performance of the Contract or in the supplies, work or business to which it relates, or in any portion of the profits thereof, or in any monies to be derived there from.

(12) 	The Work will be completed in accordance with the Tenderer’s submitted schedule and pursuant to Section 2.0 of the Instructions to Bidders.

This Tender is submitted by:

Company Name

Mailing Address

Email Address

Telephone						Fax

Signature						Print Name and Position

Signature						Print Name and Position

Date of Submission

| LIST of PROPOSED SUB-CONTRACTORS |  |  |  |
| --- | --- | --- | --- |
| SUB-TRADE | PROPOSED SUB-CONTRACTOR | ADDRESS/PHONE | APPROXIMATE VALUE of SUB-LET WORK |
|  |  |  | $ |
|  |  |  | $ |
|  |  |  | $ |
|  |  |  | $ |
|  |  |  | $ |

| LIST of PROPOSED SUPPLIERS |  |  |  |
| --- | --- | --- | --- |
| MATERIAL | PROPOSED SUPPLIER | ADDRESS/PHONE | MANUFACTURER (Where Applicable) |
| HL3 FINE or HL3A HOT MIX ASPHALT |  |  |  |

| LIST of PROPOSED PERSONNEL |  |  |
| --- | --- | --- |
| POSITION | NAME | YEARS with COMPANY |

| TENDERER’S EXPERIENCE in SIMILAR COMPLETED WORK |  |  |  |  |
| --- | --- | --- | --- | --- |
| LOCATION | OWNER’S ENGINEER (IF APPLICABLE) | DESCRIPTION of CONTRACT | YEAR COMPLETED | DOLLAR VALUE |

Tenders Checklist

- WSIB Clearance Certificate

- Tender Deposit

- Completed Form of Tender

- Agreement to Bond

- Form of Agreement

- Work Experience Form

- Senior Staff Form

- List of Sub Contractors

4.0 	FORM of AGREEMENT, CONTRACT 2018-18

THIS AGREEMENT made in triplicate on the _______ day of _______________________, 2018 by and between

(hereinafter called the “Contractor”)

And

The Corporation of the Town of Penetanguishene

(hereinafter called the “Owner”)

That the Contractor for and in consideration of the payment specified in his/her Tender for this Work hereby agrees to furnish all necessary plant, labour and materials, except as otherwise specified, and to complete the said Work in strict accordance with the Contract Documents, all of which are to be read herewith and form part of this present agreement as fully and completely to all intents and purposes as though all the stipulations thereof have been embodied therein.

The Contractor further agrees that he/she will deliver the whole of the Work completed in accordance with the Agreement.

IN CONSIDERATION WHEREOF the Town agrees to pay the Contractor for all Work done an amount

of_________________________________________________________( $_____________)

Dollars as indicated in the Form of Tender or as may be adjusted in accordance with the Contract Documents.

THIS AGREEMENT SHALL insure to the benefit of and be binding upon the heirs, executors, administrators and assigns of the Contractor and on the heirs and successors of the Owner.

IN WITNESS WHEREOF the Contractor and the Owner have hereunto signed their names on the day first above written.

Contractor’s Name (Print)					Contractor’s Signature

Witness to Contractor’s Signature

Chief Administrative Officer’s Signature						Clerk’s Signature

5.0	SUPPLEMENTARY GENERAL CONDITIONS

5.1	DESIGNATION of PARTIES

Where the word “Owner” or “Town” is used in this Contract it shall mean The Corporation of the Town of Penetanguishene.

Where the words “Director of Recreation and Community Services” are used they shall mean the Director of Recreation and Community Services of the Town of Penetanguishene.

Where the word “Contractor” is used in this Contract it shall mean in every case the General Contractor, but where referred to in the trades, it shall also mean the Sub-Contractor.

5.2	LOCATION and STORAGE of MATERIALS and EQUIPMENT

Materials and Equipment for this Contract only shall be stored on the site.

5.3	UTILITIES

The Contractor is responsible to protect and safeguard from damage all utilities within the area of his activities, whether they exist above ground or underground.

5.4	LABOUR CONDITIONS and FAIR WAGES

Labour Conditions and Fair Wages are to be in accordance with the current schedule.

APPENDIX A